# Spec-Driven Development (SDD) Integration Guide

For Existing Robot Framework + Python Automation Projects

## 1. Purpose

This document defines the structured process for integrating Specification-Driven Development (SDD) into an existing Robot Framework + Python automation framework.

## 2. Folder Structure

Recommended structure:

specs/
  constitution.md
  features/
    EPIC-ID/
      spec.md
      test-design.md
      contracts/

automation/
  libraries/
  resources/
  robot/
    features/
      EPIC-ID/

## 3. One-Time Setup Steps

• Create specs directory at project root.

• Add constitution.md defining automation rules.

• Commit structure before new feature development.

## 4. Process Before Adding Test Cases (New EPIC/User Story)

Step 1: Create feature branch.

Step 2: Create specs/features/EPIC-ID/ directory.

Step 3: Write spec.md (requirements, acceptance criteria, edge cases).

Step 4: Create test-design.md (positive, negative, boundary cases).

Step 5: Define contracts (API, UI, events).

Step 6: Update reusable Python libraries (if required).

Step 7: Create Robot test structure under automation/robot/features/EPIC-ID/.

Step 8: Write Robot test cases with traceability to spec.

Step 9: Execute tests (Red phase – expected to fail before implementation).

Step 10: After implementation, run regression and validate.

## 5. Enhancement Workflow (Existing Feature)

• Update existing spec.md first (version increment).

• Update test-design.md.

• Update contracts if impacted.

• Modify Robot tests accordingly.

• Execute full regression suite.

## 6. Technical Upgrade Workflow

• Create upgrade branch.

• Update dependencies (Python/Robot libraries).

• Run full regression suite.

• Fix reusable libraries only if behavior changes.

• Avoid modifying tests unless behavior changed.

## 7. Mandatory Pre-Merge Checklist

☐ Spec exists and is complete.

☐ No 'NEEDS CLARIFICATION' markers remain.

☐ Contracts defined and validated.

☐ Test design reviewed.

☐ Traceability documented in Robot tests.

☐ Red phase confirmed before implementation.

## 8. Golden Rule

Never write new Robot test cases before creating and approving the feature specification.